# **Introduction**

This is the 2nd meeting with the client's representative.

The meeting started at 12:50pm 015/09/2016

Location: R1, Room - 2.86

# **Attendees**

Mihail Hadzhinikolov

Raima Khan

Richard Dyer

Al Al-Mohaiminul Islam Khan

Tsanko Hadzhiev

Zisis Damianidis

# **Members not present**

(none)

# **Discussion**

* Project Proposal
* ‘the benefits from growing the crops’ must be added to features
* Data from previous simulation should be stored (Either file or DB)
* At certain point land maybe become exhausted and growing crops is not possible
* ‘Buying/selling/renting land is not part of the project’ should be mention in the project proposal
* There should be more properties in the database: like soil property
* Some vegetables can be harvest multiple times in a year
* Project Plan
* Project Approach – remove the “s “from Codes
* Test report is missing
* Non-deliverables- should add things that client might expect but are not included. For example, the cost of the land.
* Test plan is earlier than the test report. Test report executes tests from the Test plan.
* Concept version of documents are not deliverables for a Milestone and should not be mentioned.
* The milestones time table should be change or deleted.
* Spring planning is made of 2 or more phases in which the team will design, code and provide a demo version of the app. Should be delivered at the end of October.
* Adding Gantt chart to the project plan is a good idea.

# **Agreements**

* Draft version of URS can be send together with the agenda.

# **End of the meeting**

Meeting adjourned at 13:25.